## Slide 1
Technology Intake — Weekly Executive Summary
Week Ending May 12, 2026 (Mon)
Data as of May 12, 2026 11:00 AM
≡
Open requests (active)
102
▲ 2 vs last week
✓
Requests resolved this week
5
▲ 1 vs last week
90+
Open more than 90 days
3
▲ 1 vs last week
★
Exec-critical requests open
8
▼ 1 vs last week
All four are parent-request counts.
TICKET FLOW
Counts of parent requests — this week, then trend
1
Backlog this week (parent requests)
Read: Intake is outpacing resolution — the active queue rose by +2.
Opening balance
100
+ 8
Newly opened
− 3
Completed
− 1
Not approved
− 1
Cancelled
− 2
On hold
+ 1
Re-opened
=
Closing balance
102 ▲ 2
vs last week
2
Throughput trend — opened vs closed (last 12 weeks)
Chart: Requests
| W-11 | W-10 | W-9 | W-8 | W-7 | W-6 | W-5 | W-4 | W-3 | W-2 | W-1 | This week
Opened | 10 | 12 | 13 | 9 | 11 | 13 | 11 | 14 | 12 | 15 | 13 | 8
Closed | 5 | 7 | 6 | 4 | 6 | 5 | 7 | 6 | 4 | 7 | 8 | 5
8
5
Counts based on date ticket was created (opened) or moved to Completed (closed).
CYCLE TIME
Median days — where time sits, then trend
3
Where time goes — by review team (median days)
Sub-tasks
Read: The delay is in review effort, not waiting on requestors — a capacity issue.
Chart: Median days
| Sub-ARB | AI | TPRM | CyberArch | Legal | IAM
Not Started | 9 | 6 | 8 | 9 | 7 | 6
On Hold | 1 | 0.5 | 1 | 1 | 0.5 | 0.5
Review In Progress | 10 | 5 | 8 | 10 | 6 | 4
Awaiting Requestor | 3 | 2 | 3 | 3.5 | 2 | 1
Conditional Approval | 1 | 1 | 1 | 1 | 1 | 0.5
Working Hours by Team (active review effort)
CyberArch
82 hrs
TPRM
69 hrs
Legal
41 hrs
IAM
38 hrs
AI
33 hrs
Sub-ARB
27 hrs
Total Working Hours
290 hrs
Working Hours = Not Started + Review In Progress. Total Hours include all statuses.
Insight: CyberArch and TPRM account for 52% of active review effort.
4
Cycle time trend — median days to complete intake (last 12 months)
Parent requests
Chart: Median days
| May '25 | Jun '25 | Jul '25 | Aug '25 | Sep '25 | Oct '25 | Nov '25 | Dec '25 | Jan '26 | Feb '26 | Mar '26 | Apr '26
Median days | 29 | 31 | 32 | 30 | 28 | 27 | 26 | 25 | 26 | 27 | 24 | 21
21
days
▼ 3 vs
last month
Cycle time = time from ticket created to Completed.
DEMAND & RISK
Where pressure is building — source, age, and staleness
5
Where demand comes from (parent requests)
Read: G&A and Revenue drive most new demand.
Chart: 
| Mfg & Ops | R&D | Revenue | General & Admin
Requests | 4 | 5 | 6 | 9
6
Aging requests (active)
Read: 3 requests have been open more than 90 days.
0–30 days
42
31–60 days
28
61–90 days
29
> 90 days
3
Buckets sum to the 102 active parent requests.
7
Stalled reviews (no update in 7+ days)
Read: 4 reviews need an update.
4
stalled
reviews
Top teams
CyberArch
2
TPRM
1
AI
1
View details →
Source: IT Intake dashboard (Jira) | BRD v1.5 | No SLA defined | “Aged” = time open, “stalled” = no update in 7+ days. See appendix for definitions.
Lucid Motors — Confidential
Notes: Rebuilt as a native editable slide from a photo of the original dashboard, then regrouped. GROUPING: TICKET FLOW (1 backlog + 2 throughput) = counts of parent requests, snapshot then trend. CYCLE TIME (3 where time goes + 4 cycle time trend) = medians in days, snapshot then trend. DEMAND & RISK (5 demand source + 6 aging + 7 stalled). Panels renumbered in the new reading order. Note: panel 3's Working Hours table is effort (hours), not cycle time — related but not the same measure. Panel 3 is sub-task level while panel 4 is parent-request level, so those tags stay on the panels. ESTIMATED FROM THE IMAGE - verify against Jira before circulating: 1) Panel 3 stacked segment values by status. Only the bar totals were readable (~24, 14.5, 21, 24.5, 16.5, 12 median days); the split across Not Started / On Hold / Review In Progress / Awaiting Requestor / Conditional Approval is approximated. 2) Panel 2 weekly opened/closed values for W-11 through W-1. Only the current-week endpoints (8 opened, 5 closed) were legible.